Initial Project Planning Template

| Date | 18 august 2026 |
| --- | --- |
| Team ID | . |
| Project Name | Global AI Adoption in Education |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Extraction | USN-1 | Download the dataset for the global ai adoption in education project | 1 | High |  | 14 Aug 2026 | 16 Aug 2026 |
| Sprint-1 | Data Collection & Extraction | USN-2 | Connect dataset with Tableau for analysis and visualisation | 2 | High |  | 14 Aug 2026 | 16 Aug 2026 |
| Sprint-1 | Data Preparation | USN-3 | Clean and prepare dataset for analysis | 3 | High |  | 14 Aug 2026 | 16 Aug 2026 |
| Sprint-1 | Data Preparation | USN-4 | Handle missing values and check data quality | 3 | High |  | 14 Aug 2026 | 16 Aug 2026 |
| Sprint-2 | Data Visualizations | USN-5 | Create AI adoption visualizations | 3 | High |  | 17 Aug 2026 | 19 Aug 2026 |
| Sprint-2 | Data Visualization | USN-6 | Compare AI adoption across countries | 3 | High |  | 17 Aug 2026 | 19 Aug 2026 |
| Sprint-2 | Data Visualization | USN-7 | Analyze AI adoption relationships | 3 | High |  | 17 Aug 2026 | 19 Aug 2026 |
| Sprint-3 | Dashboard | USN-8 | Create interactive dashboard | 5 | High |  | 20 Aug 2026 | 22 Aug 2026 |
| Sprint-3 | Dashboard | USN-9 | Add KPI cards and filters | 3 | High |  | 20 Aug 2026 | 22 Aug 2026 |
| Sprint-3 | Story | USN-10 | Create Tableau story | 3 | Medium |  | 20 Aug 2026 | 22 Aug 2026 |
| Sprint-4 | Performance Testing | USN-11 | Test dashboard performance | 2 | High |  | 23 Aug 2026 | 25 Aug 2026 |
| Sprint-4 | Performance Testing | USN-12 | Fix dashboard errors | 2 | High |  | 23 Aug 2026 | 25 Aug 2026 |